AgentOS

A Custom Linux Operating System with a Native LLM Daemon

DEVELOPER IMPLEMENTATION PLAN

Version 1.0  ·  2026  ·  Internal Engineering Reference

| Field | Detail |
| --- | --- |
| Project Name | AgentOS |
| Document Type | Developer Implementation Plan |
| OS Base | Ubuntu 22.04 LTS (custom-built image) |
| Agent Integration | Systemd daemon — PID 2-level, boots with the OS |
| LLM Backends | Anthropic Claude API (cloud) + Ollama (local) — compared in §04 |
| OS Control Surface | Bash, Systemd, Filesystem, Network (UFW / iptables) |
| Interaction Modes | Web UI (browser chat) · Terminal CLI · REST API |
| Target Platform | VMware Workstation / ESXi — Ubuntu 22.04 Guest VM |
| Status | Draft — Ready for Engineering Review · 2026 |

🔴 SCOPE OF THIS DOCUMENT This plan covers building AgentOS: a custom Linux OS where the LLM agent is a native, always-on systemd daemon with full system-level control. This is NOT an app running on Linux — the agent IS a first-class component of the OS itself.

# Table of Contents

01  VISION & DESIGN PHILOSOPHY

# 01  Vision & Design Philosophy

AgentOS is a purpose-built Linux operating system where an LLM agent is not an afterthought or a user-space application — it is a native OS-level daemon that starts before any user session, has full visibility into system state, and can act on any part of the machine it is running on.

The guiding principle is: the LLM is part of the OS infrastructure, in the same way that journald, networkd, or resolved are. It boots with the machine, it persists across user sessions, and other services interact with it through well-defined interfaces just as they would with any other system daemon.

## 1.1  What Makes AgentOS Different from 'LLM on Linux'

| Approach | Architecture | Integration Depth | Suitable For |
| --- | --- | --- | --- |
| LLM app on Linux | User process, run manually | None — just a program | Chatbot, assistant tools |
| LLM as Docker service | Container, started alongside app stack | Shallow — per-project | Dev tool, CI helper |
| LLM as systemd unit | System daemon, starts at boot, PID 2-level | Deep — OS aware, always running | AgentOS (this project) |
| LLM as init (PID 1) | Replaces or wraps systemd as PID 1 | Complete — agent controls boot order | Research OS, embedded |

📌 AgentOS Design Target The agent daemon (agentd) runs as a systemd service at boot — PID 2-level. It has access to: the full bash environment, systemd D-Bus API, the entire filesystem (scoped by user permissions), and network configuration via ufw/iptables wrappers. Developers interact via a Web UI, a CLI, or a REST API — all three are first-class.

## 1.2  Core Design Principles

| Principle | What It Means in Practice |
| --- | --- |
| Agent-first boot | agentd is a systemd dependency of the application layer — apps wait for it |
| Tool over prompt | The agent acts via structured tool calls, not freeform shell strings |
| Audit by default | Every action is logged before execution — no silent operations |
| Fail safe | If agentd crashes, the OS continues — it is not in the critical boot path |
| Backend agnostic | LLM backend (Claude API vs Ollama) is swappable via a single config flag |
| Three interaction modes | Web UI, CLI, and REST API are all supported simultaneously |

02  OS ARCHITECTURE

# 02  OS Architecture

AgentOS is built as a customised Ubuntu 22.04 LTS image. Rather than building a Linux distro from scratch, we layer the AgentOS-specific components on top of a stable, well-supported base — giving us access to Ubuntu's package ecosystem, security backports, and hardware support while keeping full control over what runs at boot.

## 2.1  Full Stack Diagram

| Layer | Components | Responsibility |
| --- | --- | --- |
| Hardware / VMware | ESXi host, vCPU, vRAM, vGPU passthrough, VMDK | Physical compute layer the OS runs on |
| Linux Kernel | Ubuntu 22.04 HWE kernel (6.x), eBPF, cgroups v2 | Process isolation, scheduling, syscalls, device drivers |
| Systemd (PID 1) | systemd 249+, journald, networkd, resolved, udev | Service lifecycle, logging, network, device management |
| agentd (PID 2-level) | agentd.service — the AgentOS LLM daemon | The core of AgentOS: always-on LLM agent, tool execution, audit |
| LLM Backend | Anthropic Claude API OR Ollama (local model server) | The reasoning engine behind the agent — pluggable |
| Tool Layer | bash_exec, fs_ops, service_ctl, net_ctl, process_ctl | Python tool handlers that translate LLM calls to OS operations |
| Safety Layer | CommandGuard — blocklist, risk scorer, approval policy | Intercepts every tool call before execution |
| Audit Layer | AuditLogger — append-only JSONL, SHA-256 checksums | Tamper-evident log of every action and result |
| API Server | FastAPI on :7700 — REST interface for the agent | External services call the agent via HTTP |
| Web UI | React SPA on :7701 — browser-based chat interface | Human-friendly chat interface to the agent |
| CLI | agentctl — system binary in /usr/local/bin | Shell-native interface, works over SSH |
| User Applications | Any workload the developer deploys (Django, Docker, etc.) | Standard apps running on the OS, can call the agent via REST |

## 2.2  Boot Sequence

The following is the systemd boot order from power-on to agent-ready:

| Boot Stage | Target / Unit | What Happens |
| --- | --- | --- |
| 1 — Firmware | UEFI / BIOS | Hardware POST, boot device selection |
| 2 — Bootloader | GRUB 2 (EFI) | Loads kernel + initramfs into RAM |
| 3 — Kernel init | vmlinuz | Kernel initialises, mounts rootfs, hands off to systemd |
| 4 — Systemd PID 1 | systemd | Reads unit files, resolves dependency graph, starts targets |
| 5 — Base system | sysinit.target | Mounts filesystems, starts journald, udev, networkd |
| 6 — Network | network-online.target | Waits for at least one interface to be fully online |
| 7 — LLM backend | ollama.service (if local mode) | Starts Ollama model server — required before agentd if local |
| 8 — Agent daemon | agentd.service ← THIS IS AGENTOS | Starts the LLM agent daemon — system is now AgentOS-active |
| 9 — API + Web UI | agentapi.service, agentui.service | REST API and Web UI come up — developers can connect |
| 10 — Multi-user | multi-user.target | Standard user applications can start — agent is available to them |

💡 BOOT DEPENDENCY agentd.service has After=network-online.target and, if using local LLM, After=ollama.service. If using Claude API, there is no local model dependency — agentd boots faster. This is controlled by the AGENT_BACKEND env var in /etc/agentd/config.env.

03  FILESYSTEM LAYOUT

# 03  AgentOS Filesystem Layout

AgentOS follows the Linux FHS (Filesystem Hierarchy Standard) while adding a well-defined /opt/agentOS tree for all agent-specific files. System-wide binaries go in /usr/local/bin. Configuration goes in /etc/agentd/. Runtime state goes in /var/lib/agentd/. Logs go in /var/log/agentd/.

# AgentOS filesystem layout / ├── etc/ │ └── agentd/ # Agent configuration (root-owned) │ ├── config.env # All AgentOS env vars │ ├── blocklist.conf # Hard-blocked command patterns │ ├── tools.yaml # Tool definitions and risk levels │ └── llm_backends.yaml # Claude API vs Ollama config │ ├── usr/local/bin/ │ ├── agentctl # CLI binary (symlink or standalone) │ └── agentd # Daemon entry point │ ├── var/ │ ├── lib/agentd/ # Persistent runtime state │ │ ├── sessions/ # Active and completed session state │ │ └── context_cache/ # OS snapshot cache (TTL: 5s) │ └── log/agentd/ # Audit logs │ ├── audit_YYYY-MM-DD.jsonl # Daily append-only audit log │ └── audit_YYYY-MM-DD.sha256 # Checksum for tamper detection │ ├── opt/agentOS/ # AgentOS source and runtime │ ├── agent/ # Core Python package │ │ ├── __init__.py │ │ ├── daemon.py # agentd main process + signal handling │ │ ├── core.py # AgentLoop — ReAct orchestrator │ │ ├── executor.py # BashExecutor — subprocess runner │ │ ├── safety.py # CommandGuard — safety layer │ │ ├── audit.py # AuditLogger │ │ ├── context.py # SystemContext — OS state snapshot │ │ ├── backends/ # LLM backend drivers │ │ │ ├── base.py # Abstract LLMBackend interface │ │ │ ├── claude.py # Anthropic API backend │ │ │ └── ollama.py # Ollama local backend │ │ └── tools/ # OS tool implementations │ │ ├── bash.py │ │ ├── filesystem.py │ │ ├── service.py │ │ ├── network.py │ │ ├── process.py │ │ └── final_answer.py │ ├── api/ # FastAPI REST server │ │ ├── main.py │ │ ├── routes/ │ │ └── models/ │ ├── ui/ # React Web UI (built static) │ │ └── dist/ # Production build served by Nginx │ ├── venv/ # Python virtual environment │ └── requirements.txt │ └── lib/systemd/system/ ├── agentd.service # Main agent daemon ├── agentapi.service # REST API service ├── agentui.service # Web UI / Nginx service └── ollama.service # Local LLM server (if local backend)

⚠️ FHS COMPLIANCE Do not store user data, uploads, or model weights under /opt/agentOS. Use /var/lib/agentd/ for runtime state and a separate mount point (e.g., /data) for model weights and user files. This ensures clean upgrades and snapshots.

04  LLM BACKEND — DECISION GUIDE

# 04  LLM Backend — Decision Guide

AgentOS is designed with a pluggable LLM backend. The backend is set via a single environment variable (AGENT_BACKEND=claude or AGENT_BACKEND=ollama) in /etc/agentd/config.env. Switching backends requires a restart of agentd — no code changes needed.

## 4.1  Backend Comparison Matrix

| Criterion | Anthropic Claude API | Ollama (Local) | Recommendation |
| --- | --- | --- | --- |
| Internet required | Yes — always | No — fully offline | Ollama if air-gapped, Claude if online |
| Setup complexity | Minimal — API key only | High — model download, GPU config | Claude for fast start |
| Response quality | State-of-the-art (Claude Sonnet) | Good (Qwen2.5, Llama3.1) | Claude for complex tasks |
| Latency | 200ms–2s (network round-trip) | 100ms–4s (GPU-dependent) | Comparable on good GPU |
| Cost | Per-token billing | Free after hardware cost | Ollama for high-volume dev |
| Tool use support | Native — first-class API feature | Model-dependent — not all support it | Claude for reliability |
| Context window | 200K tokens (Sonnet) | 4K–128K (model-dependent) | Claude for long sessions |
| Data privacy | Sent to Anthropic servers | Stays on-machine | Ollama for sensitive workloads |
| Streaming support | Yes — SSE streaming native | Yes — Ollama streams | Both support it |
| OS context injection | Yes — in system prompt | Yes — in system prompt | Identical across both |
| Production readiness | ✅ Production-grade | ⚠️ Depends on model + GPU | Claude for prod, Ollama for dev |

## 4.2  Recommended Models

| Backend | Model | Size | Best For | Tool Use |
| --- | --- | --- | --- | --- |
| Claude API | claude-sonnet-4-20250514 | N/A | All tasks — default choice | ✅ Native |
| Claude API | claude-haiku-4-5-20251001 | N/A | Fast, low-cost simple tasks | ✅ Native |
| Ollama | qwen2.5:14b | 9 GB | General reasoning, code | ✅ Supported |
| Ollama | llama3.1:8b | 5 GB | Fast responses, lower RAM | ✅ Supported |
| Ollama | mistral-nemo:12b | 7 GB | Instruction following | ✅ Supported |
| Ollama | deepseek-coder-v2:16b | 10 GB | Code generation tasks | ⚠️ Limited |

## 4.3  Backend Abstraction Layer

Both backends implement the same abstract interface. AgentCore never imports claude.py or ollama.py directly — it talks to a LLMBackend object resolved at startup:

# Python — LLM backend abstraction layer # /opt/agentOS/agent/backends/base.py from abc import ABC, abstractmethod from dataclasses import dataclass @dataclass class LLMResponse: content: list # list of content blocks (text + tool_use) stop_reason: str # 'tool_use' ¦ 'end_turn' ¦ 'max_tokens' input_tokens: int output_tokens: int class LLMBackend(ABC): @abstractmethod def complete(self, system: str, messages: list[dict], tools: list[dict], max_tokens: int = 4096, ) -> LLMResponse: ... @abstractmethod def name(self) -> str: ... # /opt/agentOS/agent/backends/claude.py import anthropic from .base import LLMBackend, LLMResponse class ClaudeBackend(LLMBackend): MODEL = 'claude-sonnet-4-20250514' def __init__(self): self.client = anthropic.Anthropic() # reads ANTHROPIC_API_KEY def name(self) -> str: return f'claude ({self.MODEL})' def complete(self, system, messages, tools, max_tokens=4096) -> LLMResponse: r = self.client.messages.create( model=self.MODEL, max_tokens=max_tokens, system=system, tools=tools, messages=messages, ) return LLMResponse( content=r.content, stop_reason=r.stop_reason, input_tokens=r.usage.input_tokens, output_tokens=r.usage.output_tokens, ) # /opt/agentOS/agent/backends/ollama.py import requests, json from .base import LLMBackend, LLMResponse class OllamaBackend(LLMBackend): def __init__(self, base_url='http://127.0.0.1:11434', model='qwen2.5:14b'): self.base_url = base_url self.model = model def name(self) -> str: return f'ollama ({self.model})' def complete(self, system, messages, tools, max_tokens=4096) -> LLMResponse: payload = { 'model': self.model, 'messages': [{'role': 'system', 'content': system}] + messages, 'tools': tools, 'stream': False, } r = requests.post(f'{self.base_url}/api/chat', json=payload, timeout=120) data = r.json() # Normalise Ollama response to match LLMResponse schema return LLMResponse( content=self._normalise(data['message']), stop_reason=data.get('done_reason', 'end_turn'), input_tokens=data.get('prompt_eval_count', 0), output_tokens=data.get('eval_count', 0), ) def _normalise(self, msg: dict) -> list: # Convert Ollama's tool_calls format to Anthropic-compatible blocks blocks = [] if msg.get('content'): blocks.append({'type': 'text', 'text': msg['content']}) for tc in msg.get('tool_calls', []): blocks.append({ 'type': 'tool_use', 'id': tc.get('id', 'tc_' + tc['function']['name']), 'name': tc['function']['name'], 'input': tc['function']['arguments'], }) return blocks # /opt/agentOS/agent/backends/__init__.py import os from .claude import ClaudeBackend from .ollama import OllamaBackend def get_backend() -> 'LLMBackend': backend = os.getenv('AGENT_BACKEND', 'claude').lower() if backend == 'claude': return ClaudeBackend() elif backend == 'ollama': model = os.getenv('OLLAMA_MODEL', 'qwen2.5:14b') url = os.getenv('OLLAMA_BASE_URL', 'http://127.0.0.1:11434') return OllamaBackend(base_url=url, model=model) raise ValueError(f'Unknown AGENT_BACKEND: {backend!r}. Use claude or ollama.')

05  AGENT CORE — THE AGENTD DAEMON

# 05  Agent Core — The agentd Daemon

agentd is the heart of AgentOS. It is a long-running Python process managed by systemd. It maintains a task queue, processes incoming tasks (from CLI, REST API, or Web UI), runs the ReAct agent loop against the LLM backend, and writes the audit log. It does not exit between tasks — it stays running and waits.

## 5.1  OS Tool Surface

The agent exposes the following tools to the LLM. All tool inputs are validated with Pydantic. The LLM never constructs raw OS calls — it emits a structured JSON tool call, and the Python tool layer performs the actual operation.

| Tool | Description | Key Parameters | Risk |
| --- | --- | --- | --- |
| bash_exec | Execute any bash command; returns stdout/stderr/exit code | command (str), timeout (int, default 60s) | 🟠 HIGH |
| read_file | Read contents of any file agent_user can access | path (str), max_bytes (int, default 100KB) | 🟢 LOW |
| write_file | Write or append to a file | path (str), content (str), mode ('w' or 'a') | 🟡 MEDIUM |
| delete_file | Delete a file or empty directory | path (str), recursive (bool, default false) | 🔴 HIGH |
| list_dir | List directory contents with size, mtime, permissions | path (str), recursive (bool, default false) | 🟢 LOW |
| service_ctl | Start / stop / restart / status / enable / disable a systemd unit | unit (str), action (str) | 🟠 HIGH |
| net_ctl | Add or remove UFW rules; list iptables chains | action (str), rule (str) | 🔴 CRITICAL |
| process_list | List running processes filtered by name or user | filter_name (str, optional), user (str, optional) | 🟢 LOW |
| process_kill | Send SIGTERM or SIGKILL to a process by PID or name | pid_or_name (str), signal (str, default SIGTERM) | 🔴 CRITICAL |
| env_get | Read a specific environment variable or the full env dict | key (str, optional) | 🟡 MEDIUM |
| os_context | Return a live snapshot of OS state (disk, memory, CPU, services) | — | 🟢 LOW |
| final_answer | Mark the task complete and return a structured summary to the caller | summary (str), artifacts (list[str], optional) | 🟢 LOW |

## 5.2  core.py — AgentLoop

# Python — AgentLoop core # /opt/agentOS/agent/core.py import uuid from agent.backends import get_backend from agent.executor import BashExecutor from agent.safety import CommandGuard from agent.audit import AuditLogger from agent.context import SystemContext from agent.tools import TOOL_SCHEMAS, dispatch_tool class AgentLoop: MAX_STEPS = 80 def __init__(self, task: str, session_id: str = None, approval_mode: str = 'suggest'): self.task = task self.session_id = session_id or str(uuid.uuid4())[:8] self.approval_mode = approval_mode self.llm = get_backend() # Claude or Ollama self.executor = BashExecutor(timeout=60) self.guard = CommandGuard(mode=approval_mode) self.logger = AuditLogger(session_id=self.session_id) self.context = SystemContext() self.messages = [] self.steps = 0 def _system_prompt(self) -> str: ctx = self.context.snapshot() return f""" You are agentd — the AgentOS system daemon. You are NOT an assistant running on top of Linux. You ARE part of the Linux OS. You have full control of the machine within your tool permissions. == CURRENT OS CONTEXT == Hostname : {ctx['hostname']} Kernel : {ctx['kernel']} User : {ctx['user']} (runs as this user for all tool calls) CWD : {ctx['cwd']} Uptime : {ctx['uptime']} Disk free : {ctx['disk_free']} RAM free : {ctx['mem_free']} GPU : {ctx['gpu']} Services : {ctx['services']} LLM backend: {ctx['llm_backend']} == RULES == 1. ALWAYS read/inspect before modifying. Use read_file, list_dir, os_context first. 2. ALWAYS prefer idempotent commands (mkdir -p, systemctl is-active before start). 3. NEVER hard-code secrets. Read them from /etc/agentd/config.env or env_get. 4. ALWAYS verify the result of any state-changing operation. 5. When the task is fully complete, call final_answer with a clear summary. 6. If you are uncertain whether a command is safe, call os_context first. == TASK == {self.task}""" def run(self) -> dict: self.messages.append({'role': 'user', 'content': self.task}) self.logger.start(self.task, self.llm.name()) while self.steps < self.MAX_STEPS: self.steps += 1 response = self.llm.complete( system=self._system_prompt(), messages=self.messages, tools=TOOL_SCHEMAS, ) self.logger.log_llm(response) if response.stop_reason == 'end_turn': return self._finish('end_turn') tool_results = [] for block in response.content: if block['type'] != 'tool_use': continue result = self._run_tool(block) tool_results.append({'type':'tool_result','tool_use_id':block['id'],'content':result}) if block['name'] == 'final_answer': return self._finish('final_answer', result) self.messages.append({'role': 'assistant', 'content': response.content}) self.messages.append({'role': 'user', 'content': tool_results}) return self._finish('max_steps_exceeded') def _run_tool(self, block: dict) -> str: approved, reason = self.guard.check(block['name'], block['input']) if not approved: self.logger.log_blocked(block['name'], block['input'], reason) return f'[BLOCKED] {reason}' result = dispatch_tool(block['name'], block['input'], self.executor) self.logger.log_tool(block['name'], block['input'], result) return result def _finish(self, reason: str, summary: str = '') -> dict: self.logger.end(reason, self.steps) return {'session_id': self.session_id, 'status': reason, 'steps': self.steps, 'summary': summary}

## 5.3  daemon.py — agentd Process

daemon.py is the entry point for the agentd systemd service. It manages a task queue, handles POSIX signals (SIGTERM for graceful shutdown, SIGHUP for config reload), and exposes a Unix socket that the REST API and CLI write tasks to.

# Python — agentd daemon process # /opt/agentOS/agent/daemon.py import signal, socket, threading, queue, json, os, logging from agent.core import AgentLoop SOCKET_PATH = '/run/agentd/agentd.sock' task_queue = queue.Queue() def handle_connection(conn): with conn: raw = b'' while chunk := conn.recv(4096): raw += chunk req = json.loads(raw.decode()) loop = AgentLoop( task=req['task'], session_id=req.get('session_id'), approval_mode=req.get('approval_mode', 'suggest'), ) result = loop.run() conn.sendall(json.dumps(result).encode()) def worker(): while True: conn = task_queue.get() try: handle_connection(conn) except Exception as e: logging.exception(f'Worker error: {e}') finally: task_queue.task_done() def main(): os.makedirs('/run/agentd', exist_ok=True) if os.path.exists(SOCKET_PATH): os.unlink(SOCKET_PATH) # Start worker thread pool (default: 4 concurrent tasks) n_workers = int(os.getenv('AGENT_WORKERS', '4')) for _ in range(n_workers): t = threading.Thread(target=worker, daemon=True) t.start() # Graceful shutdown on SIGTERM signal.signal(signal.SIGTERM, lambda *_: exit(0)) # Config reload on SIGHUP signal.signal(signal.SIGHUP, lambda *_: logging.info('SIGHUP: config reload')) server = socket.socket(socket.AF_UNIX, socket.SOCK_STREAM) server.bind(SOCKET_PATH) server.listen(32) logging.info(f'agentd listening on {SOCKET_PATH}') while True: conn, _ = server.accept() task_queue.put(conn) if __name__ == '__main__': logging.basicConfig(level=logging.INFO, format='%(asctime)s [agentd] %(levelname)s %(message)s') main()

06  SECURITY MODEL

# 06  Security Model

AgentOS security operates on a defence-in-depth model. Because the agent daemon runs at boot with broad system access, every layer of the stack must independently enforce safety. No single safety control is considered sufficient on its own.

## 6.1  Defence Layers

| Layer | Mechanism | Catches |
| --- | --- | --- |
| L1 — VM isolation | VMware snapshot + dedicated VM for development | Total OS destruction — revert snapshot to recover |
| L2 — Unprivileged user | agentd runs as agentd_user, not root | Kernel modifications, raw device access, global file deletion |
| L3 — systemd hardening | PrivateTmp, ProtectSystem=strict, NoNewPrivileges=yes | Service escape, privilege escalation via systemd unit |
| L4 — Hard blocklist | Regex patterns in /etc/agentd/blocklist.conf | rm -rf /, dd wipe, fork bombs, curl¦bash, mkfs |
| L5 — Risk scorer | Heuristic scoring: sudo, rm -rf, kill, DROP TABLE, etc. | High-risk commands trigger approval gate |
| L6 — Approval modes | auto / suggest / manual — per session or global config | All commands in manual mode; HIGH+ in suggest |
| L7 — Subprocess timeout | 60s hard timeout on every bash_exec call | Runaway processes, infinite loops, hung commands |
| L8 — Output truncation | 100 KB stdout cap per tool call | Context window flooding, log injection |
| L9 — Audit log | Signed JSONL — every action logged before execution | Full forensic trail; checksum detects tampering |
| L10 — Network isolation | UFW default-deny; Ollama bound to 127.0.0.1 only | Exfiltration of data or model weights externally |

## 6.2  agentd.service — Systemd Hardening

# systemd unit file # /lib/systemd/system/agentd.service [Unit] Description=AgentOS LLM Daemon Documentation=https://github.com/your-org/agentos After=network-online.target Wants=network-online.target # If using local Ollama backend, also add: # After=ollama.service # Requires=ollama.service [Service] Type=simple User=agentd_user Group=agentd_user WorkingDirectory=/opt/agentOS EnvironmentFile=/etc/agentd/config.env ExecStart=/opt/agentOS/venv/bin/python -m agent.daemon ExecReload=/bin/kill -HUP $MAINPID Restart=on-failure RestartSec=5 RuntimeDirectory=agentd RuntimeDirectoryMode=0750 # ── Systemd security hardening ─────────────────────────────────── NoNewPrivileges=yes # Cannot gain new capabilities via setuid PrivateTmp=yes # Isolated /tmp — no snooping other services PrivateDevices=yes # No access to /dev/sda, /dev/mem etc. ProtectHome=read-only # /home is read-only — no tampering user files ProtectKernelTunables=yes # Cannot modify kernel parameters via /proc/sys ProtectKernelModules=yes # Cannot load/unload kernel modules ProtectControlGroups=yes # Cannot modify cgroup hierarchy RestrictSUIDSGID=yes # Cannot create setuid/setgid files LockPersonality=yes # Cannot change process personality MemoryDenyWriteExecute=yes # No JIT / self-modifying code execution # Allow write to agent-specific directories only ReadWritePaths=/var/lib/agentd /var/log/agentd /run/agentd /opt/agentOS ReadOnlyPaths=/etc/agentd [Install] WantedBy=multi-user.target

## 6.3  safety.py — CommandGuard

# Python — CommandGuard # /opt/agentOS/agent/safety.py import re, os from enum import IntEnum class Risk(IntEnum): LOW = 1 MEDIUM = 2 HIGH = 3 CRITICAL = 4 def _load_blocklist() -> list[str]: path = os.getenv('BLOCKLIST_PATH', '/etc/agentd/blocklist.conf') try: with open(path) as f: return [l.strip() for l in f if l.strip() and not l.startswith('#')] except FileNotFoundError: return DEFAULT_HARD_BLOCKLIST DEFAULT_HARD_BLOCKLIST = [ r'rm\s+-[rRf]{1,3}\s+/', # Delete root or / r'dd\s+if=/dev/(zero¦random¦urandom)', # Disk wipe r'mkfs\.', # Format filesystem r':\s*\(\s*\)\s*\{', # Fork bomb r'chmod\s+-R\s+777\s+/', # World-write root r'>\s*/dev/sd[a-z]', # Write to block device r'shred\s+', # Secure file deletion r'(curl¦wget).*\¦\s*(ba)?sh', # Curl/wget pipe to shell r'iptables\s+-F', # Flush all firewall rules r'ufw\s+disable', # Disable firewall r'passwd\s+root', # Change root password r'usermod.*-G.*sudo', # Add user to sudo group r'visudo', # Edit sudoers r'systemctl\s+disable\s+agentd', # Disable the agent itself ] HIGH_RISK = [ r'rm\s+-[rRf]', r'sudo\s+', r'systemctl\s+(stop¦disable)', r'kill\s+', r'pkill\s+', r'DROP\s+TABLE', r'git\s+push\s+--force', r'pip\s+install', r'apt(-get)?\s+(install¦remove¦purge)', r'ufw\s+(allow¦deny¦delete)', r'iptables\s+', ] class CommandGuard: def __init__(self, mode: str = 'suggest'): self.mode = mode self.blocklist = _load_blocklist() def check(self, tool: str, inputs: dict) -> tuple[bool, str]: cmd = inputs.get('command', '') or inputs.get('rule', '') # Hard blocklist — never execute for pattern in self.blocklist: if re.search(pattern, cmd, re.IGNORECASE): return False, f'HARD_BLOCKED: {pattern}' # Net / process kill tools are always HIGH risk if tool in ('net_ctl', 'process_kill'): risk = Risk.CRITICAL else: risk = self._score(cmd) if self.mode == 'manual': return self._ask(cmd, risk) if self.mode == 'suggest' and risk >= Risk.HIGH: return self._ask(cmd, risk) if self.mode == 'auto' and risk == Risk.CRITICAL: return self._ask(cmd, risk) return True, 'approved' def _score(self, cmd: str) -> Risk: for p in HIGH_RISK: if re.search(p, cmd, re.IGNORECASE): return Risk.HIGH if any(w in cmd for w in ['rm ', 'mv ', 'truncate', '>']): return Risk.MEDIUM return Risk.LOW def _ask(self, cmd: str, risk: Risk) -> tuple[bool, str]: # In daemon mode, ask via REST callback; in CLI mode, ask via stdin print(f'\n[APPROVAL REQUIRED] risk={risk.name}') print(f'Command: {cmd}') ans = input('Allow? [y/N]: ').strip().lower() return (ans == 'y'), 'user_denied'

🔴 HARD RULE — APPROVAL MODES NEVER set approval_mode=auto for net_ctl or process_kill — these are always CRITICAL risk. NEVER run agentd as root. The systemd unit runs it as agentd_user. NEVER remove ProtectHome or PrivateDevices from the systemd unit in production.

07  INTERACTION LAYERS — CLI · REST API · WEB UI

# 07  Interaction Layers

AgentOS provides three first-class interaction surfaces. All three communicate with agentd via the Unix socket at /run/agentd/agentd.sock. The REST API and Web UI additionally expose HTTP endpoints for remote access.

| Layer | Entry Point | Port | Protocol | Auth |
| --- | --- | --- | --- | --- |
| CLI | agentctl run 'task' | N/A (Unix socket) | Unix socket → JSON | OS user permissions (no token needed on local machine) |
| REST API | POST /api/v1/task | :7700 | HTTP/JSON | API key in X-Agent-Key header |
| Web UI | Browser chat interface | :7701 | HTTP + WebSocket | Session token (set at Web UI login) |

## 7.1  CLI — agentctl

agentctl is a system binary at /usr/local/bin/agentctl. It connects to the agentd Unix socket, submits a task, and streams the result back to the terminal.

# bash — agentctl usage # Usage examples # Run a task in suggest mode (default) agentctl run 'Install nginx, configure it as a reverse proxy to port 8000, and enable it' # Run with explicit approval mode agentctl run --mode auto 'Check disk usage across all mount points and report' agentctl run --mode manual 'Update iptables to allow port 443 from all interfaces' # Live system status agentctl status # View audit log for current day agentctl logs agentctl logs --session a3f9c2d1 agentctl logs --tail 50 # List all past sessions agentctl sessions # Replay a past session step by step agentctl replay --session a3f9c2d1 # Hot-reload agentd config without restart agentctl reload # Check agentd health agentctl ping # Output: agentd v1.0.0 backend=claude(claude-sonnet-4-20250514) uptime=3h42m tasks=17

## 7.2  REST API — FastAPI on :7700

The REST API allows other services running on or connecting to AgentOS to submit tasks programmatically. It is a FastAPI application running as agentapi.service.

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| POST | /api/v1/task | Submit a new task; returns session_id + result (blocking) | X-Agent-Key |
| POST | /api/v1/task/async | Submit task async; returns session_id immediately | X-Agent-Key |
| GET | /api/v1/task/{session_id} | Poll status and result of an async task | X-Agent-Key |
| GET | /api/v1/sessions | List all past sessions with status and step count | X-Agent-Key |
| GET | /api/v1/session/{id}/log | Full audit log for a specific session | X-Agent-Key |
| GET | /api/v1/status | Live OS context snapshot (disk, mem, services, backend) | X-Agent-Key |
| GET | /api/v1/health | agentd health check — returns 200 OK if daemon is up | None |
| POST | /api/v1/reload | Send SIGHUP to agentd to reload config | X-Agent-Key |

# bash — REST API example # Submit a task via REST API curl -s -X POST http://localhost:7700/api/v1/task \ -H 'Content-Type: application/json' \ -H 'X-Agent-Key: your-api-key-here' \ -d '{ "task": "Check if nginx is running, and start it if it is not", "approval_mode": "auto" }' ¦ jq . # Expected response { "session_id": "a3f9c2d1", "status": "final_answer", "steps": 5, "summary": "nginx was not running. Started with systemctl start nginx. Verified: active (running).", "backend": "claude(claude-sonnet-4-20250514)" }

## 7.3  Web UI — Browser Chat Interface on :7701

The Web UI is a React single-page application served by Nginx on port 7701. It provides a ChatGPT-style interface where operators can type tasks, see the agent's reasoning and tool calls in real time via WebSocket, and browse session history.

| UI Screen | What it Shows |
| --- | --- |
| Chat panel | Live streaming of agent reasoning, tool calls, and results as they happen — WebSocket fed |
| Task input | Free-text task entry with approval mode selector (auto / suggest / manual) |
| System sidebar | Live OS status widget: CPU, RAM, disk, active services, current LLM backend |
| Session history | Paginated list of all past sessions with status, step count, and summary preview |
| Session detail | Full audit log replay for any past session — step by step with tool inputs/outputs |
| Settings page | Switch LLM backend, change global approval mode, view and test API key |

# nginx config # agentui.service — Nginx serves the React build # /etc/nginx/sites-available/agentos-ui server { listen 7701; root /opt/agentOS/ui/dist; index index.html; # Serve React SPA — all routes fall back to index.html location / { try_files $uri $uri/ /index.html; } # Proxy REST API calls from the UI to agentapi location /api/ { proxy_pass http://127.0.0.1:7700; proxy_set_header Host $host; proxy_set_header X-Real-IP $remote_addr; } # WebSocket for live task streaming location /ws/ { proxy_pass http://127.0.0.1:7700; proxy_http_version 1.1; proxy_set_header Upgrade $http_upgrade; proxy_set_header Connection 'upgrade'; } }

08  AUDIT LOGGING

# 08  Audit Logging

Every action agentd takes is written to a structured JSONL audit log in /var/log/agentd/ before execution. Logs are daily-rotated and checksummed. The audit system is the forensic backbone of AgentOS — if something goes wrong, the log tells you exactly what the agent did, when, and what the OS returned.

# audit log format # /var/log/agentd/audit_2026-03-15.jsonl (one JSON object per line) {"ts":"2026-03-15T09:00:01.001Z","session":"a3f9","event":"session_start","backend":"claude(claude-sonnet-4-20250514)","task":"Install and configure nginx","mode":"suggest"} {"ts":"2026-03-15T09:00:01.844Z","session":"a3f9","event":"llm_call","step":1,"in_tokens":912,"out_tokens":87} {"ts":"2026-03-15T09:00:01.845Z","session":"a3f9","event":"tool_call","step":1,"tool":"bash_exec","input":{"command":"systemctl is-active nginx"}} {"ts":"2026-03-15T09:00:01.846Z","session":"a3f9","event":"safety_check","tool":"bash_exec","risk":"LOW","approved":true,"approver":"auto"} {"ts":"2026-03-15T09:00:01.974Z","session":"a3f9","event":"tool_result","step":1,"exit_code":4,"stdout_bytes":9,"stderr_bytes":0} {"ts":"2026-03-15T09:00:04.221Z","session":"a3f9","event":"tool_call","step":2,"tool":"service_ctl","input":{"unit":"nginx","action":"start"}} {"ts":"2026-03-15T09:00:04.222Z","session":"a3f9","event":"safety_check","tool":"service_ctl","risk":"HIGH","approved":true,"approver":"user"} {"ts":"2026-03-15T09:00:05.109Z","session":"a3f9","event":"tool_result","step":2,"exit_code":0,"stdout_bytes":0,"stderr_bytes":0} {"ts":"2026-03-15T09:00:07.441Z","session":"a3f9","event":"session_end","steps":6,"status":"final_answer","summary":"nginx installed and running on port 80"} # Integrity check sha256sum /var/log/agentd/audit_2026-03-15.jsonl > /var/log/agentd/audit_2026-03-15.sha256 sha256sum -c /var/log/agentd/audit_2026-03-15.sha256 # Verify at any time

📝 LOG RETENTION Rotate logs daily with logrotate. Retain for 90 days minimum. Never delete a log until its SHA-256 checksum is archived. If a checksum fails on verify, treat the session as potentially compromised and investigate before trusting its actions.

09  CONFIGURATION

# 09  Configuration Reference

All AgentOS configuration lives in /etc/agentd/config.env. This file is loaded by the systemd unit as EnvironmentFile= and is read by the agent daemon at startup. A SIGHUP (agentctl reload) causes the daemon to re-read this file without restarting.

# /etc/agentd/config.env # /etc/agentd/config.env # Root-owned, mode 640 — agent user can read, cannot write # ── LLM Backend ───────────────────────────────────────────────────────────── # Set to 'claude' or 'ollama' AGENT_BACKEND=claude # Claude API (required if AGENT_BACKEND=claude) ANTHROPIC_API_KEY=sk-ant-xxxxxxxxxxxxxxxxxxxxxxxx # Ollama (required if AGENT_BACKEND=ollama) OLLAMA_BASE_URL=http://127.0.0.1:11434 OLLAMA_MODEL=qwen2.5:14b # ── Agent Behaviour ───────────────────────────────────────────────────────── AGENT_APPROVAL_MODE=suggest # auto ¦ suggest ¦ manual AGENT_MAX_STEPS=80 # Max ReAct loop iterations per task AGENT_WORKERS=4 # Concurrent task threads in agentd AGENT_TIMEOUT=60 # Default bash_exec timeout in seconds AGENT_MAX_OUTPUT_BYTES=102400 # Stdout truncation limit (100 KB) # ── API Server ────────────────────────────────────────────────────────────── AGENT_API_PORT=7700 AGENT_API_KEY=change-me-to-a-random-secret-key AGENT_API_BIND=0.0.0.0 # Bind all interfaces # ── Web UI ────────────────────────────────────────────────────────────────── AGENT_UI_PORT=7701 AGENT_UI_SESSION_SECRET=another-random-secret-for-ui-sessions # ── Paths ─────────────────────────────────────────────────────────────────── AGENT_LOG_DIR=/var/log/agentd AGENT_STATE_DIR=/var/lib/agentd AGENT_SOCKET=/run/agentd/agentd.sock BLOCKLIST_PATH=/etc/agentd/blocklist.conf # ── System Context ─────────────────────────────────────────────────────────── CONTEXT_CACHE_TTL=5 # Seconds to cache OS snapshot SERVICES_TO_MONITOR=nginx,sshd,docker,ollama # Checked in every context snapshot

10  VMWARE DEPLOYMENT

# 10  VMware Deployment Guide

## 10.1  VM Hardware Spec

| Resource | Minimum | Recommended | Notes |
| --- | --- | --- | --- |
| vCPUs | 4 | 8–12 | agentd + Ollama + user apps all run concurrently |
| RAM | 8 GB | 32 GB | Ollama 14B model needs ~10 GB; leave headroom for apps |
| OS Disk | 40 GB | 80 GB | Thin-provisioned VMDK on SSD datastore |
| Model Disk | 0 GB | 200 GB | Separate VMDK mounted at /data for Ollama model weights |
| GPU | None | NVIDIA GPU | vGPU passthrough for Ollama inference speed |
| Network | NAT | Bridged | Bridged allows direct IP access from host + LAN |
| NIC | 1x VMXNET3 | 2x VMXNET3 | Second NIC for isolated management traffic if needed |

## 10.2  Build the AgentOS Image

AgentOS is built by starting from an Ubuntu 22.04 Server ISO and applying a custom cloud-init / preseed configuration that installs all agent components automatically. The result is a golden VMDK image that can be cloned for each developer.

# bash — AgentOS deployment # ── STEP 1: Install Ubuntu 22.04 Server on a new VM ────────────────────────── # During installer, select: # - Minimised install (no desktop) # - OpenSSH server # - Username: agentd_user # - Hostname: agentos-vm # ── STEP 2: Run the AgentOS bootstrap script ────────────────────────────────── # SSH into the VM as agentd_user, then: curl -fsSL https://raw.githubusercontent.com/your-org/agentos/main/bootstrap.sh ¦ bash # bootstrap.sh does the following (inspect it before running): # 1. Updates all packages # 2. Installs Python 3.11, Node 20, Docker, Nginx, SQLite3, jq, tmux # 3. Installs Ollama (if AGENT_BACKEND=ollama) # 4. Creates /opt/agentOS directory structure # 5. Clones the AgentOS repository # 6. Creates Python venv, installs requirements.txt # 7. Builds the React Web UI (npm ci && npm run build) # 8. Installs all four systemd unit files # 9. Creates agentd_user system account # 10. Creates /etc/agentd/config.env from template # 11. Configures UFW firewall # 12. Enables and starts all AgentOS services # 13. Takes an initial health check # ── STEP 3: Configure secrets ────────────────────────────────────────────────── sudo nano /etc/agentd/config.env # Fill in: ANTHROPIC_API_KEY, AGENT_API_KEY, AGENT_UI_SESSION_SECRET # ── STEP 4: Restart agentd to pick up secrets ───────────────────────────────── sudo systemctl restart agentd agentapi # ── STEP 5: Verify everything is running ────────────────────────────────────── agentctl ping agentctl status curl http://localhost:7700/api/v1/health # ── STEP 6: Take the golden snapshot in VMware ──────────────────────────────── # VMware Workstation: VM → Snapshot → Take Snapshot # Name it: 'agentos-golden-v1.0' # This is your recovery point — always revert here before experiments

## 10.3  Access Points After Deployment

| Surface | URL / Command | Notes |
| --- | --- | --- |
| Web UI | http://<vm-ip>:7701 | Browser chat interface — works from host machine |
| REST API | http://<vm-ip>:7700/api/v1/health | Test with curl — should return 200 OK |
| CLI | ssh agentd_user@<vm-ip> then agentctl run '...' | SSH in then use agentctl |
| API Docs | http://<vm-ip>:7700/docs | FastAPI auto-generated OpenAPI docs |
| Audit Logs | ssh in → agentctl logs | Or tail /var/log/agentd/audit_*.jsonl directly |
| Ollama (local) | http://127.0.0.1:11434 (VM-only) | Not exposed externally — internal only |

11  IMPLEMENTATION PHASES

# 11  Implementation Phases

The build is divided into 6 phases. Each phase has concrete exit criteria that a second developer (who didn't build that phase) can independently verify. Phases 1–3 must complete before Phase 4 begins.

PHASE 1    VM & OS Foundation   [Days 1–3]

- Provision VMware VM per §10.1 hardware spec

- Install Ubuntu 22.04 Server — agentd_user, no desktop

- Install base packages: Python 3.11, Node 20, Docker, Nginx, Git

- Configure UFW firewall — default deny, allow 22/7700/7701

- Create /opt/agentOS, /etc/agentd, /var/log/agentd, /var/lib/agentd

- Create agentd_user system account, configure sudoers allowlist

- Take and label clean snapshot: 'agentos-phase1-os-ready'

📝 EXIT CRITERIA — PHASE 1 SSH works as agentd_user from host agentd_user cannot sudo rm -rf / (Permission denied) UFW is active: ufw status shows default deny incoming

PHASE 2    Agent Core & Safety   [Days 4–9]

- Build /opt/agentOS/agent/ package structure (§03 layout)

- Implement LLM backend abstraction: base.py, claude.py, ollama.py

- Implement BashExecutor with timeout + output truncation

- Implement CommandGuard with hard blocklist and three approval modes

- Implement AuditLogger: JSONL, daily rotation, SHA-256 checksum

- Implement SystemContext: live OS snapshot for system prompt injection

- Define all 12 tool schemas (§5.1) in tools/__init__.py

- Implement AgentLoop (core.py) — full ReAct loop with backend abstraction

- Implement daemon.py — Unix socket server + thread pool + signal handling

- Unit tests for all components (pytest — 100% pass required before Phase 3)

📝 EXIT CRITERIA — PHASE 2 pytest passes: BashExecutor, CommandGuard, AuditLogger, SystemContext, AgentLoop Hard blocklist blocks all 10 test patterns in §6.3 AgentLoop completes 'list files in /opt' task via Claude API end-to-end Audit log written and checksum verified after each test session

PHASE 3    Systemd Integration   [Days 10–13]

- Write and install all four systemd unit files (§6.2)

- Configure agentd.service with all hardening directives

- Verify boot order: network-online → (ollama if local) → agentd → agentapi → agentui

- Implement and install agentctl binary to /usr/local/bin

- Wire agentctl to the Unix socket — test all CLI commands (§7.1)

- Test systemd restart-on-failure: kill agentd, verify it restarts within 5s

- Test SIGHUP config reload: change approval mode in config.env, send reload

- Verify journald captures agentd logs: journalctl -u agentd -f

📝 EXIT CRITERIA — PHASE 3 agentd is active (running) after VM reboot with no manual intervention agentctl ping returns version, backend, uptime, and task count Killing agentd with kill -9 triggers automatic systemd restart Config reload (agentctl reload) changes approval mode without restart

PHASE 4    REST API & Web UI   [Days 14–19]

- Build FastAPI app in /opt/agentOS/api/

- Implement all 8 REST endpoints (§7.2) — proxy task calls to Unix socket

- Implement API key auth middleware on all protected endpoints

- Implement WebSocket endpoint for live task streaming to the UI

- Build React Web UI in /opt/agentOS/ui/

- Implement: Chat panel, system sidebar, session history, settings page

- Wire WebSocket in the UI for live streaming of agent output

- Build React app (npm run build), configure Nginx to serve it

- Install and start agentapi.service and agentui.service

📝 EXIT CRITERIA — PHASE 4 curl POST /api/v1/task returns a completed result with summary Browser at http://<vm-ip>:7701 shows the chat UI Live task streaming works in the browser (tool calls appear as they happen) Session history shows past tasks with audit log accessible

PHASE 5    LLM Backend Switching & Ollama   [Days 20–23]

- Install Ollama and pull recommended models (qwen2.5:14b, llama3.1:8b)

- Install ollama.service systemd unit — verify it starts before agentd

- Test full agent loop with AGENT_BACKEND=ollama — verify tool use works

- Benchmark: run identical 5-task suite on Claude vs Ollama, compare quality + latency

- Document benchmark results — add to §04 of this document

- Test backend hot-swap: change AGENT_BACKEND in config.env, reload, verify

- Test fallback behaviour: stop Ollama, verify error handling in agentd

📝 EXIT CRITERIA — PHASE 5 AGENT_BACKEND=ollama produces correct tool calls for all 12 tools Backend switch via config reload works without dropping active tasks Benchmark doc written: Claude vs Ollama comparison with real latency numbers

PHASE 6    Hardening, Image & Documentation   [Days 24–28]

- Security audit: re-test all 14 hard blocklist patterns against CommandGuard

- Load test: 20 concurrent tasks, verify no race conditions, no log corruption

- Rotate AGENT_API_KEY — verify old requests are rejected

- Run systemd-analyze plot — generate boot timeline SVG, confirm agentd starts < 15s post-network

- Build the golden VMware image: clean snapshot → export to OVF

- Write bootstrap.sh that reproduces the full setup from a blank Ubuntu ISO

- Developer onboarding doc: from zero to agentctl ping in under 30 minutes

- Update §04 with real benchmark results from Phase 5

📝 EXIT CRITERIA — PHASE 6 bootstrap.sh runs clean on a fresh Ubuntu 22.04 VM with no manual steps Golden OVF image boots and passes agentctl ping within 60s of first boot A new developer not involved in the build follows the onboarding doc and reaches a working state All 14 hard blocklist patterns blocked — zero false negatives

12  TESTING STRATEGY

# 12  Testing Strategy

| Test Type | Scope | Tool | Pass Criteria |
| --- | --- | --- | --- |
| Unit — BashExecutor | Timeout, truncation, exit codes, zero-byte output | pytest | All edge cases green |
| Unit — CommandGuard | Hard blocklist (14 patterns), risk scoring, 3 approval modes | pytest parametrize | All 14 BLOCKED, no false negatives |
| Unit — AuditLogger | JSONL schema, checksum gen, append-only under concurrent writes | pytest | Log replay exact; checksum passes |
| Unit — SystemContext | snapshot() returns all keys; GPU key present even without GPU | pytest | No KeyError; graceful fallback |
| Unit — AgentLoop | ReAct loop completes simple task; max_steps triggers correctly | pytest (mock LLM) | final_answer called, audit written |
| Integration — CLI | agentctl run 'ls /opt' completes, audit log written | subprocess | Exit 0, log has session_end |
| Integration — REST API | POST /api/v1/task returns correct schema | pytest + httpx | HTTP 200, all fields present |
| Integration — Backends | Same task on Claude and Ollama — both return tool calls | pytest (both backends) | Tool use works on both |
| Security — Blocklist | 100 adversarial commands: rm, dd, mkfs, fork bombs, curl¦bash | pytest parametrize | 100% blocked, 0 false negatives |
| Security — Systemd | agentd cannot write outside ReadWritePaths | Manual verification | Permission denied on /etc write |
| System — Boot | Reboot VM, verify agentd is active within 30s of network-online | Manual + systemd-analyze | active(running) before login |
| System — Resilience | Kill agentd with SIGKILL — verify restart within 5s | Manual | systemctl shows restart count > 0 |
| Load — Concurrency | 20 concurrent tasks via REST API — no log corruption | locust or wrk | All 20 audit logs valid + checksums pass |
| E2E — Full agent task | Agent installs nginx, configures it, starts it — verify from host | Manual script | curl host:80 returns nginx default page |

13  QUICK REFERENCE — DEVELOPER CHEAT SHEET

# 13  Quick Reference

## 13.1  Essential agentctl Commands

| Goal | Command |
| --- | --- |
| Run a task (suggest mode) | agentctl run 'Set up Nginx as a reverse proxy to port 8000' |
| Run with auto approval | agentctl run --mode auto 'Check disk usage across all mounts' |
| Run with manual approval | agentctl run --mode manual 'Update UFW rules to allow port 443' |
| Check agent health + backend | agentctl ping |
| Live OS status | agentctl status |
| Tail today's audit log | agentctl logs --tail 100 |
| View a specific session | agentctl logs --session a3f9c2d1 |
| List all past sessions | agentctl sessions |
| Hot-reload config (no restart) | agentctl reload |
| Switch backend to Ollama | sudo sed -i 's/AGENT_BACKEND=claude/AGENT_BACKEND=ollama/' /etc/agentd/config.env && agentctl reload |
| Switch backend to Claude | sudo sed -i 's/AGENT_BACKEND=ollama/AGENT_BACKEND=claude/' /etc/agentd/config.env && agentctl reload |
| Restart the agent daemon | sudo systemctl restart agentd |
| View systemd logs for agentd | journalctl -u agentd -f |
| Check all AgentOS service status | systemctl status agentd agentapi agentui ollama |

## 13.2  Pre-Session Safety Checklist

| # | Check | How to Verify |
| --- | --- | --- |
| 1 | Running inside VMware VM — NOT on host | Check hostname: hostnamectl ¦ grep hostname → should be agentos-vm |
| 2 | Clean snapshot exists and is dated | VMware: VM → Snapshot Manager → confirm 'agentos-golden-v1.0' exists |
| 3 | approval_mode appropriate for the task | cat /etc/agentd/config.env ¦ grep AGENT_APPROVAL_MODE |
| 4 | Correct LLM backend configured | agentctl ping — confirms backend in output |
| 5 | Audit log dir writable and not full | df -h /var/log/agentd && ls -lh /var/log/agentd/ |
| 6 | Task does not touch production data | Manual — review the task description before submitting |
| 7 | API key set if using Claude backend | grep ANTHROPIC_API_KEY /etc/agentd/config.env ¦ wc -c (should be > 20) |
| 8 | Ollama healthy if using local backend | curl -s http://127.0.0.1:11434/api/tags ¦ jq .models[].name |

## 13.3  Troubleshooting

| Symptom | Most Likely Cause | Fix |
| --- | --- | --- |
| agentctl ping fails | agentd not running or socket missing | sudo systemctl status agentd — check logs with journalctl -u agentd |
| HARD_BLOCKED on a legitimate command | Regex false positive in blocklist | Review /etc/agentd/blocklist.conf — add exception carefully |
| Agent loops > 20 steps, no progress | LLM stuck on an error it cannot resolve | Ctrl+C (or kill via REST), fix the root cause manually, retry |
| Ollama timeout on tool call | Model not loaded or VRAM OOM | ollama list; journalctl -u ollama; try smaller model |
| REST API returns 401 | Wrong or missing X-Agent-Key header | Check AGENT_API_KEY in /etc/agentd/config.env |
| Web UI blank / WebSocket failed | agentui.service down or Nginx misconfigured | systemctl status agentui; nginx -t; journalctl -u agentui |
| Audit log checksum mismatch | Log tampered or write-interrupted by crash | Do NOT trust this session; revert to golden snapshot and re-run |
| Backend switch has no effect | agentd not reloaded after config change | agentctl reload or sudo systemctl restart agentd |
| agentd OOM-killed by kernel | Ollama model too large for available RAM | Use smaller model or increase VM RAM; check /var/log/kern.log |

End of Document  ·  AgentOS Developer Implementation Plan  ·  v1.0  ·  2026